## MEETING REPORT – WEEK 1

- Team Name: Group 5 Ms SE

- Date of Meeting: 05/05/2025

- Start Time: 16:00 – End Time: 17:00

- Meeting Location: UMT Halls

- Moderator: Endere Shabanaj

- Other Members Present:Alesia Gode, Ervin Hysa, Albulena Liko, Enrik Zaimi

- Members Absent:

### Topics Discussed:

This was the first meeting regarding the Software Engineering project.
We started by discussing general ideas and understanding everyone's technical strengths. After brainstorming various ideas such as Smart Parking, Logistics Automation, and Payment Gateways, we decided to go with Smart Tolling System due to its practicality and integration of OCR and payment systems.

We created sub-teams based on interest:

- OCR/YOLO & Python integration

- Backend & API development

- Database and logging system

### Decisions Made:

- Project topic: Smart Tolling System

- Communication: WhatsApp group

- Meetings: Weekly, every Tuesday

- Technologies:

  - Frontend: HTML/CSS/React

  - Backend: ASP.NET Core

  - AI/OCR: Python + YOLO

  - Database: SQL Server

### Tasks Assigned:

- Initial research on tolling systems (USA, EU)

- Identify open-source OCR solutions (YOLOv5, EasyOCR)

- Research payment APIs (Stripe, PayPal)

- Setup GitHub repository

- Assign basic roles for research and documentation

### Next Meeting:

- Date: 12/05/2025

- Time: 16:00 – 17:00

- Place: UMT Halls