## MEETING REPORT – WEEK 2

- Date of Meeting: 12/05/2025

- Start Time: 16:00 – End Time: 17:00

- Location: Online (Zoom)

- Moderator: Endere Shabanaj

- Members Present: Alesia Gode, Ervin Hysa, Albulena Liko, Enrik Zaimi

- Members Absent:

### Topics Discussed:

This week we focused on writing the functional and non-functional requirements. Each member was assigned to elaborate specific parts. The OCR team tested different models for plate detection and accuracy comparisons.

The team also reviewed documents related to GDPR and compliance laws for user data handling and considered their impact on the system architecture.

### Decisions Made:

- License Plate Detection will use YOLOv5 + pytesseract

- System must operate 24/7 and support real-time processing

- Each toll crossing must complete detection and payment in under 2 seconds

- Role-based access for admin panel

- We will include an audit log in the system

### Tasks Assigned:

- Draft full list of requirements

- Build first ERD draft in ERDPlus

- Write BPMN diagram flow

- Review API documentation for Stripe

### Next Meeting:

- Date: 19/05/2025

- Time: 16:00 – 17:00

- Place: UMT Labs