## MEETING REPORT – WEEK 4

- Date of Meeting: 26/05/2025

- Start Time: 16:00 – End Time: 17:00

- Location: Online (Whatsapp Group)

- Moderator: Endere Shabanaj

- Members Present: Alesia Gode, Ervin Hysa, Albulena Liko, Enrik Zaimi

- Members Absent:

### Topics Discussed:

The team tested a basic Python script using YOLOv5 to detect license plates and pytesseract for text extraction. The .NET backend received the plate via API and queried a mock database. This demo proved that cross-platform integration works.

Also, we evaluated how log events should be stored (especially for incident tracking), and implemented logging structures.

### Decisions Made:

- Log table will store incidents linked to Vehicle and optionally Admin

- Each toll record must be connected to a payment, even if pending

- Use SQL Server with EF Core for ORM

- Authentication system will be role-based with JWT tokens

### Tasks Assigned:

- Expand logging module

- Integrate YOLO model into Flask API

- Create mock data for testing

- Finalize ER diagram

### Next Meeting:

- Date: 01/06/2025

- Time: 16:00 – 17:30

- Place: UMT