## MEETING REPORT – WEEK 5

- Date of Meeting: 01/06/2025

- Start Time: 16:00 – End Time: 17:30

- Location: UMT Halls

- Moderator: Endere Shabanaj

- Members Present: Alesia Gode, Ervin Hysa, Albulena Liko, Enrik Zaimi

- Members Absent:

### Topics Discussed:

In this meeting, we finalized our Software Requirements Specification (SRS). Each requirement was reviewed and rewritten in detailed form. We also distributed tasks for documentation writing, testing preparation, and UML updates.

The integration of the OCR API and .NET is now functional for basic detection, logging, and dummy payment simulation. Next steps include front-end mockups and real payment API integration.

### Decisions Made:

- Complete draft of SRS to be submitted by Friday

- Begin user interface designs

- Stripe API will be used for test payment integration

- Split team into dev + QA to begin writing test cases

### Tasks Assigned:

- Finish SRS document

- Implement payment gateway sandbox

- Prepare presentation slides for mid-project checkpoint

### Next Meeting:

- Date: 12/06/2025

- Time: 14:00 – 15:00

- Place: Whatsapp Group